## Slide 1
SPRINT 5
Sprint Report
Volunteer Food Delivery App
April – May 2026 · CS 349 · Team Delivery
Safal · Hamdan · Max · Beck · Nhien

## Slide 2
Sprint 5 — At a Glance
April 17 – May 1, 2026 · 27 commits · 5 contributors
27
Commits
6
Major Features
8+
Bugs Fixed
518
Test Lines Added
New Features & Improvements
Admin Dashboard: Full triage UI with auth, 3 tabs, queue helpers
Real SMS Auth: Live TextBelt codes for requester login
Delivery ETA: Haversine tracking + live location sharing
Complaint Flow: Requesters can report concerns from order status
Quality & Testing
Playwright E2E: Full requester↔volunteer flow + edge cases
Jest Unit Tests: Validator coverage: 518 lines of test code
Volunteer UX: Email-only login, per-box item preview
UI Polish: Revamped 8+ screens, global theme system

## Slide 3
NEW
Features Built
Admin Dashboard · Real SMS Auth · ETA Tracking · Complaint Reporting

## Slide 4
Admin Dashboard UI
Brand-new pantry triage interface — built from scratch in Sprint 5
≡
Menu Setup
Manage global requester menu sections and items. Add, edit, or remove items that show up in the requester ordering flow.
Live Supabase sync · Item editor modal
✕
Order Cancellations
Triage queue: remove stuck or invalid orders and clear the pipeline for active volunteers.
Age indicators · One-tap cancel
⚑
Complaint Handling
Review and resolve safety or service complaints submitted by requesters, with full context on each report.
Open / resolved status · Requester context
Also includes: simple password auth · persistent session · queue metrics · helper library (272 lines)
~1,800 lines added across 5 commits · lib/adminDashboard.js + app/admin-dashboard.jsx

## Slide 5
Real SMS Auth & Delivery ETA Tracking
Two major backend enhancements shipped in Sprint 5
Real SMS Authentication
TextBelt integration
Requesters receive a real 6-digit code via SMS to their registered phone
Server sends live codes via TextBelt; 1234567890 bypasses SMS for demos
Backend validates code against a pantry-users JSON registry
Added second demo pantry user with a real verified phone number
Fixed verification code constant causing silent auth failures
Delivery ETA Tracking
Haversine formula · Live GPS location sharing
ETA preview shown on volunteer dashboard before order acceptance
Haversine distance calc (lib/deliveryTracking.js) — accurate to ~0.1 mi
Volunteer auto-shares GPS location every 2 min while IN_TRANSIT
Requester order-status screen updates in real time with latest ETA
SMS notification sent to requester when volunteer accepts the order

## Slide 6
Complaint Reporting & Volunteer UX Improvements
In-app safety reporting + dashboard clarity improvements
Requester Complaint Reporting
Safety & service concerns surfaced in-app
Report Concern button on order-status and confirm-delivery screens
ReportConcernModal expanded with categorized concern types
Submissions stored in Supabase and surfaced in Admin complaint tab
Admin can mark complaints open or resolved with requester context
Closes the loop between requester reports and pantry staff triage
Volunteer Dashboard Improvements
Hamdan — built on top of Safal's UI base
Email-only login — removed dead username path
Box/item contents fetched and shown before volunteer commits
renderBoxSummary: per-box item breakdown in card & modal
Volunteer-facing status copy separate from customer copy
'Update ETA' renamed → 'Share My Location with Customer'
SMS notification to customer on acceptance restored

## Slide 7
TESTING
& Quality Assurance
Playwright End-to-End · Jest Unit Tests · 518+ lines of test code

## Slide 8
End-to-End Testing — Playwright
Full browser automation of the requester ↔ volunteer delivery flow
Requester
Logs In
Phone + DOB
+ SMS code
Places
Order
Items, boxes
& review
Volunteer
Accepts
ETA preview
& contents
Delivery
Confirmed
Status sync
& ETA update
Re-order
Flow
Redirects
& edge cases
What's Covered
Requester sign-in via SMS and DOB verification
Full order placement: item selection, box config, review
Volunteer acceptance with ETA preview check
Delivery confirmation and status state machine
Re-order redirect loop detection (was a live bug)
Multi-requester concurrency edge cases
Infrastructure
playwright.config.ts — Expo web base URL wiring
e2e/helpers/backend.ts — seed, reset, wait helpers (258 lines)
testId attributes added to all key interactive elements
Auto-accept dialog helper handles native Alert() popups
Expanded to ~470 lines with edge case pass in follow-up
Runs on CI — core flow no longer requires manual testing

## Slide 9
Unit Testing — Jest
Validator logic coverage for requester and volunteer sign-in flows · Max
319
Requester
Validator Tests
199
Volunteer
Validator Tests
8+
Config & Module
Files Added
What's Tested
formatDobInput() Formats digit strings to MM/DD/YYYY — 8 edge cases
validatePhoneNumber() 10-digit US phone, length & char edge cases
validateDateOfBirth() DOB validity, age range, future date rejection
validateVerificationCode() Exact 6-digit code format enforcement
validateEmail() RFC-style email validation for volunteer sign-up
validatePassword() Length & complexity rules, empty input guards
validateName() Required field & max-length constraints
Boundary cases Empty string, null, very long input, special chars

## Slide 10
BUGS &
Fixes
8 bugs squashed across auth, navigation, data, and infrastructure

## Slide 11
Bugs Encountered & Fixes
Order-again redirect loop
order-food.jsx
Bug: After re-order, app looped to start instead of order-status
Fix: Guard added: redirect to order-status when last order is DELIVERED
Supabase crash on Expo web SSR
supabase.js
Bug: AsyncStorage calls during server-side render broke web builds
Fix: Wrapped storage in platform check; SSR path uses a no-op stub
Volunteer sign-up missing DB entry
volunteer-signin.jsx
Bug: Sign-up wrote to users but not volunteers; dashboard showed empty
Fix: Check-and-insert on sign-in backfills missing volunteer record
SMS notification dropped in merge
volunteer-dashboard.jsx
Bug: Merge conflict resolution removed the TextBelt call on accept
Fix: Restored SMS send in volunteer-dashboard acceptance handler
Stray Expo geocode route
_layout.jsx
Bug: Orphaned /geocode route caused routing warnings in Expo
Fix: Removed unused route file entirely from the app router
Admin item editor stale closure
admin-dashboard.jsx
Bug: Edit triggered save on wrong row due to stale closure in list
Fix: Refactored to keyed modal with explicit item ID binding
Verification code constant mismatch
requester.jsx
Bug: Demo bypass constant didn't match server, silently failing auth
Fix: Unified constant client/server; added test coverage for value
Duplicate pantry requester record
pantry-users.json
Bug: Two entries with same phone gave ambiguous auth response
Fix: Deduplicated pantry-users.json; lint step added to prevent recurrence

## Slide 12
Team Contributions
Sprint 5 — who built what
Safal
Sprint Lead / Full-stack
Admin dashboard — all 3 tabs, auth, helpers lib
Real SMS auth + server refactor
Delivery ETA tracking + lib/deliveryTracking.js
Playwright E2E test suite setup & expansion
Requester complaint reporting flow
5 bug fixes (redirect, Supabase SSR, admin editor…)
UI polish across 8+ screens + global theme
Hamdan
Volunteer Dashboard
Email-only login — removed dead username path
Per-box item preview before volunteer commits
Auto GPS share every 2 min while IN_TRANSIT
Volunteer-facing status descriptions
'Update ETA' → 'Share My Location' rename
SMS restore on order acceptance
Nhien
Sprint 5 — Feature Branch
nhien-sprint5 branch maintained for sprint
Supporting testing & integration work
Max
Testing Infrastructure
Jest framework + jest.config.js setup
requesterValidators.test.js (319 lines)
volunteerValidators.test.js (199 lines)
Extracted validators module for testability
DOB, phone, code, email validator coverage
Beck
Demo Setup & Testing
Added Beck's number as real SMS demo user
Fixed demo account address (invalid → valid)

## Slide 13
Sprint 5 — Key Takeaways
Full-stack depth
From SMS backend to Playwright browser automation — covered every layer
Test coverage shipped
518+ lines of test code; both unit and E2E now committed to the repo
Admin panel closed loop
Pantry staff can manage menus and triage complaints without a developer
Bug discipline
8 bugs caught and fixed — many discovered through the new E2E suite
Team coordination
5 contributors merged cleanly; Hamdan's branch layered on Safal's UI base
Sprint 5 · CS 349 · Volunteer Food Delivery App · May 2026